**Sprint Backlog:**

**Sprint-01:**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product backlog**  **Item** | **Priority**  **Level** | **Initial**  **Size** | **Sprint**  **Task** | **Responsible**  **Role** | **Initial**  **estimate**  **of**  **effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Ensure that the share point configuration has done properly. | Must  Have | 5 |  | Analyst | 0 |  |  |  |  |  |  |
|  | Designer | 0 |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| Configure the share point | Developer | 3 | 2 | 1 | 0 | 0 | 0 | 0 |
| Add themes and colors | Developer | 2 | 1 | 1 | 0 | 0 | 0 | 0 |
|  | Tester | 0 |  |  |  |  |  |  |
|  | Scrum Master | 0 |  |  |  |  |  |  |
|  |  |  |  | Total | 5 | 3 | 2 | 0 | 0 | 0 | 0 |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product backlog**  **Item** | **Priority**  **Level** | **Initial**  **Size** | **Sprint**  **Task** | **Responsible**  **Role** | **Initial**  **estimate**  **of**  **effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Ensure that the Student/Visitor will be able to know offered courses from the university website. | Must  Have | 8 | Provide information about the site | Analyst | 7 | 4 | 3 | 0 | 0 | 0 | 0 |
| Webpage user interface design (UI) | Designer | 5 | 0 | 3 | 2 | 0 | 0 | 0 |
| Database design | Designer | 5 | 0 | 3 | 2 | 0 | 0 | 0 |
| Create webpage | Developer | 17 | 0 | 6 | 5 | 6 | 0 | 0 |
| Testing the offered courses page | Tester | 4 | 0 | 0 | 1 | 1 | 1 | 1 |
| Update Owner and get feedback | Scrum Master | 2 | 0 | 0 | 0 | 0 | 0 | 2 |
|  |  |  | Total |  | 35 | 4 | 12 | 8 | 7 | 1 | 3 |

**Sprint-02:**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product backlog**  **Item** | **Priority**  **Level** | **Initial**  **Size** | **Sprint**  **Task** | **Responsible**  **Role** | **Initial**  **estimate**  **of**  **effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Student/Visitor will able to finding information about the university school/college | Must  Have | 8 | Provide information about the school/college page | Analyst | 3 | 2 | 1 | 0 | 0 | 0 | 0 |
| Create about webpage (UI) | Designer | 4 | 0 | 4 | 0 | 0 | 0 | 0 |
| Develop the university school/college page | Developer | 9 | 0 | 4 | 3 | 2 | 0 | 0 |
| Testing the University school/collage page that is showing the information properly. | Tester | 2 | 0 | 0 | 0 | 0 | 0 | 2 |
| Update Owner and get feedback | Scrum Master | 2 | 0 | 0 | 0 | 0 | 0 | 2 |
|  | Total | 20 | 2 | 9 | 3 | 2 | 2 | 2 |

**Sprint-03**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product backlog**  **Item** | **Priority**  **Level** | **Initial**  **Size** | **Sprint**  **Task** | **Responsible**  **Role** | **Initial**  **estimate**  **of**  **effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Ensure that the Visitor will be able to view university contact details. | Must  Have | 5 | Provide information about university contact page | Analyst | 3 | 3 | 0 | 0 | 0 | 0 | 0 |
| Create university contact webpage (UI) | Designer | 3 | 2 | 1 | 0 | 0 | 0 | 0 |
| Develop university contact page | Developer | 6 | 0 | 2 | 3 | 1 | 0 | 0 |
| Integration test is required | Tester | 3 | 0 | 0 | 0 | 0 | 2 | 1 |
| Update Owner and get feedback | Scrum Master | 2 | 0 | 0 | 0 | 0 | 0 | 2 |
|  | Total | 17 | 3 | 4 | 4 | 1 | 2 | 3 |

**Sprint-04:**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product backlog**  **Item** | **Priority**  **Level** | **Initial**  **Size** | **Sprint**  **Task** | **Responsible**  **Role** | **Initial**  **estimate**  **of**  **effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Student/Visitor will able to read academic research documents of the university. | Should  Have | 8 | Deliver information about academic research | Analyst | 5 | 2 | 1 | 0 | 0 | 0 | 0 |
| Create webpage (UI) | Designer | 4 | 0 | 2 | 2 | 0 | 0 | 0 |
|  |  |  |  |  |  |  |  |  |
| Develop academic research page | Developer | 14 | 0 | 4 | 5 | 6 | 0 | 0 |
| Unite test is required. | Tester | 3 | 0 | 0 | 0 | 1 | 1 | 1 |
| Update Owner and get feedback | Scrum Master | 2 | 0 | 0 | 0 | 0 | 0 | 2 |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total | 33 | 2 | 10 | 9 | 7 | 1 | 3 |

**Sprint-05:**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product backlog**  **Item** | **Priority**  **Level** | **Initial**  **Size** | **Sprint**  **Task** | **Responsible**  **Role** | **Initial**  **estimate**  **of**  **effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Student/Visitor will able to read news from the university website and staff update current-news properly. | Should  Have | 5 | Deliver information about news | Analyst | 5 | 2 | 1 | 0 | 0 | 0 | 0 |
| Create webpage (UI) | Designer | 3 | 0 | 3 | 0 | 0 | 0 | 0 |
| Develop the news page | Developer | 9 | 0 | 3 | 4 | 2 | 0 | 0 |
| Functional test is required | Tester | 2 | 0 | 0 | 0 | 0 | 1 | 1 |
| Update Owner and get feedback | Scrum Master | 2 | 0 | 0 | 0 | 0 | 0 | 2 |
|  | Total | 21 | 2 | 7 | 4 | 2 | 1 | 3 |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product backlog**  **Item** | **Priority**  **Level** | **Initial**  **Size** | **Sprint**  **Task** | **Responsible**  **Role** | **Initial**  **estimate**  **of**  **effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Ensure that the Student/Visitor will able to see success stories of previous students. | Could  Have | 3 | Provide analysis information about alumni success stories page | Analyst | 6 | 4 | 2 | 0 | 0 | 0 | 0 |
| Create alumni success stories webpage (UI) | Designer | 5 | 0 | 4 | 1 | 0 | 0 | 0 |
| Develop the alumni success stories page and fixing if there is any error or bugs | Developer | 12 | 0 | 4 | 5 | 3 | 0 | 0 |
| Write code for automated acceptance test | Tester | 3 | 0 | 0 | 0 | 0 | 2 | 1 |
| Update Owner and get feedback | Scrum Master | 2 | 0 | 0 | 0 | 0 | 0 | 2 |
|  | Total | 27 | 4 | 10 | 6 | 3 | 2 | 3 |

**Sprint-06:**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product backlog**  **Item** | **Priority**  **Level** | **Initial**  **Size** | **Sprint**  **Task** | **Responsible**  **Role** | **Initial**  **estimate**  **of**  **effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Ensure that the Student/Visitor will be able to find information for any enquiry of the university. | Should Have | 8 | Provide analysis information about deal and enquiries page | Analyst | 4 | 2 | 2 | 0 | 0 | 0 | 0 |
| Create deal and enquiries webpage (UI) | Designer | 4 | 0 | 3 | 1 | 0 | 0 | 0 |
| Develop deal and enquiries page and fixing if there is any error or bugs | Developer | 10 | 0 | 4 | 4 | 2 | 0 | 0 |
| Unite test and functional test is required | Tester | 2 | 0 | 0 | 0 | 0 | 1 | 1 |
| Update Owner and get feedback | Scrum Master | 3 | 0 | 0 | 0 | 0 | 0 | 3 |
|  | Total | 23 | 2 | 9 | 5 | 2 | 1 | 4 |

**Total time: 181**